## Phase 1 – Prototype & Feasibility

Goal: Get a quick baseline model working
Steps:

- Pick a Pretrained Model – Start with something like YOLOv8, YOLO-NAS, or SSD with person class from COCO.

- Collect a Small Dataset – 200–500 images with people in varied poses, lighting, and backgrounds.

- Label Data Quickly – Use tools like LabelImg, Roboflow Annotate, or CVAT. Label just bounding boxes at first.

- Train with Transfer Learning – Freeze backbone layers, fine-tune detection head only.

- Evaluate Quickly – Measure mAP@0.5 and inference speed on validation set.

Output:

- A working but not perfect people detector.

- Initial benchmarks (accuracy, FPS).

## Phase 2 – Dataset Expansion & Model Refinement

Goal: Improve robustness and reduce false positives/negatives.
Steps:

- Expand Dataset – Collect 2–5k images including edge cases:

  - Crowds

  - Different angles

  - Partial occlusions

  - Low light / night

- Data Augmentation – Use:

  - Random scaling & cropping

  - Motion blur

  - Lighting changes

  - CutMix / Mosaic augmentation

- Model Choice Adjustment – Switch to a larger variant (YOLOv8m/l, Faster R-CNN) if accuracy is more important than speed.

- Progressive Unfreezing – Train with more layers unfrozen for better feature adaptation.

Output:

- mAP improved by 10–20% over Phase 1.

- Handles moderate occlusions and background noise.

## Phase 3 – Domain Specialization & Tracking

Goal: Adapt to your exact deployment environment.
Steps:

- Collect Environment-Specific Data – Same camera angle, resolution, and lighting as deployment site.

- Fine-Tune – Train starting from Phase 2 weights with this specialized dataset.

- Introduce Tracking – Use DeepSORT, ByteTrack, or OC-SORT for person tracking across frames.

- Test in Field Conditions – Evaluate on live streams, edge devices, or cloud pipelines.

Output:

- Reliable detection in your real-world setup.

- Stable tracking IDs over time.

## Phase 4 – Optimization & Production

Goal: Make it fast, light, and deployable.
Steps:

- Model Pruning & Quantization – Use TensorRT, ONNX, or TFLite for optimization.

- Benchmark on Target Hardware – Jetson, Coral, Raspberry Pi, or CPU/GPU.

- Edge-Case Retraining – Feed failure cases back into dataset.

- Add Privacy Layers – Blur faces or silhouettes if needed.

Output:

- Production-grade people detector.

- Meets latency, accuracy, and compliance requirements.

### Visual Summary – Phased Approach Pipeline

Data → Label → Baseline Model → Expanded Training → Domain Fine-tuning → Optimization → Deployment

Here’s the People Detection Model Selection Matrix (Apache 2.0 / MIT Licensed Only) so you can deploy on edge devices without GPL or dataset license complications.

## Commercial-Safe People Detection – Edge Model Selection Matrix

| Edge Hardware | Recommended Models (Apache 2.0 / MIT) | Expected FPS(640×640) | Model Size | Notes |
| --- | --- | --- | --- | --- |
| Tiny & Low-Power(ESP32-CAM, Pi Zero, Cortex-M MCU) | - MobileNet SSD (TFLite)- PP-PicoDet-S | 1–5 FPS | 0.5–4 MB | Small, low-power models; run on TFLite Micro or Paddle Lite |
| Mid-Range Edge AI(Pi 4, Coral TPU, Jetson Nano) | - NanoDet-Plus- EfficientDet-D0- PP-YOLOE-S | 10–25 FPS | 4–20 MB | EdgeTPU-friendly variants available |
| High-End Edge AI(Jetson Xavier NX, Orin Nano/NX) | - PP-YOLOE-M- EfficientDet-D1- NanoDet-Plus (High Res) | 30–60 FPS | 10–50 MB | Can run at higher input resolutions for better accuracy |
| Specialized Accelerators(Jetson AGX, FPGA, VPU) | - PP-YOLOE-M (TensorRT)- EfficientDet-D2- NanoDet-Plus (TensorRT) | 45–100+ FPS | 20–80 MB | Use TensorRT or FPGA toolchains for acceleration |

### Why These Models Are Safe

- License → Apache 2.0 or MIT (no copyleft like GPL)

- Pretrained Weights → Free for commercial & research use

- Training Code → Fully open source